## Slide 1
Project Charter
Purpose : CourseGenie+ is designed to streamline academic workflows by automating course reporting, syllabus submission, and accreditation-related documentation for university faculty.
Background and scope : Learning management systems are traditionally centered on student-side tasks. This project adds focus on administrative and faculty needs to enhance overall system effectiveness.
Assumptions
Constraints
University handles deployment and hosting.
Stakeholders available for feedback.
Required tools and data accessible.
Limited project duration within the academic schedule.
Restricted integration with closed APIs (e.g., Brightspace).
Team faces a learning curve with Spring Boot and Angular.
Name : Jeeda Kotob
Designation : Full-Stack Developer
Company Name and address
Rochester Institute of Technology (RIT) Dubai
Dubai Silicon Oasis, Dubai, UAE
Name : Ryma Ait Tayeb
Designation : Back-End Developer
Name : Ibraheem Mustafa
Designation : Front-End Developer
Name : Dr. Ali Assi
Designation : Product Owner
Project Overview
Project Management
Project Team
01
02
03
06
Project Initiation & Backend Foundation
Milestone 01
Core Frontend Stabilization & Access Control
Milestone 02
Academic Reporting Workflows
Milestone 04
Finalization, Validation & System Refinement
Milestone 06
Start Date: 25 August 2025
End Date: 1 May 2026
Project Milestones
Assumptions & Constraints
Project Manager
Dr. Ali Assi (axacad5@rit.edu)
Name : Mr. Qusai Hasan
Designation : Product Owner
Chart: 
| Design & Documentation | LinkedIn Learning | Unexpected Fees
Sales | 0.85 | 8.76 | 2
Total Budget
1200 AED
900 AED
100 AED
200 AED
Project Title
CourseGenie+: Academic Workflow Automation System
Project Budget
Customer/Stake Holder
Professors
Administrators (Dezzil Castelino – IE Office)
+
04
05
Academic Tools & Course Management
Milestone 05
Admin & Submission Workflows
Milestone 02