Minutes of Meetings

| Project | CourseGenie+ |
| --- | --- |
| Mentor | Dr. Ali Assi |
| Co-mentor | Mr. Qusai Hassan |
| Students | Jeeda Kotob, Ryma Ait Tayeb, & Ibraheem Mustafa |
| Meetings Location | D002 (Dr. Ali Assi’s Office) |

Mentor Signature: ________________________________

| Meeting Title | Stakeholders Meeting | Date | Thursday, September 11, 2025 |
| --- | --- | --- | --- |
| Attendees | Mentors, Full Team + Ms. Dezzil Castelino | Absents | - |
| Meeting Agenda |  | Discussions |  |
| - Team introduction to Ms. Dezzil - Project Requirement Discussion |  | - Team reviewed and documented high-level functional and non-functional requirements provided by mentors and Ms. Dezzil as key stakeholders. - Meeting focused on clarifying project requirements, discussing system workflow expectations, and agreeing on an Agile, sprint-based development approach. - Agreed on excluding the student dashboard out of the project scope and focusing on admin and professor workflows |  |
| Actions |  |  |  |
| Task |  | Due Date |  |
| Download and run CourseGenie base code |  | Monday, September 22, 2025 |  |

| Meeting Title | Project Development Plan | Date | Monday, September 22, 2025 |
| --- | --- | --- | --- |
| Attendees | Mentors & Full Team | Absents | - |
| Meeting Agenda |  | Discussions |  |
| - Revise code base and implementation details. - Discuss project development plan |  | - Reviewed the existing codebase structure and identified required updates to align with the planned system architecture. - Identified development technologies and tools, confirmed an Agile sprint-based methodology, and outlined planned development phases. |  |
| Actions |  |  |  |
| Task |  | Due Date |  |
| Literature Review |  | Monday, October 6, 2025 |  |
| Deliverable 1 |  | Monday, October 6, 2025 |  |

| Meeting Title | Deliverable 1 Initial Review | Date | Wednesday, October 1, 2025 |
| --- | --- | --- | --- |
| Attendees | Mentors & Full Team | Absents | - |
| Meeting Agenda |  | Discussions |  |
| - Revise deliverable 1 documentation - Discuss requirements for deliverable 1 presentation |  | - Discussed relevant learning management systems, including Moodle, to be included as reference case studies in the literature review. - Reviewed completed tasks, assessed overall progress of deliverable 1, and identified remaining documentation improvements. |  |
| Actions |  |  |  |
| Task |  | Due Date |  |
| Finalize deliverable 1 report |  | Monday, October 6, 2025 |  |
| Prepare deliverable 1 presentation |  | Monday, October 6, 2025 |  |
| Represent requirements as user stories |  | Monday, October 13, 2025 |  |

| Meeting Title | Deliverable 1 Presentation | Date | Monday, October 13, 2025 |
| --- | --- | --- | --- |
| Attendees | Mentors & Full Team | Absents | - |
| Meeting Agenda |  | Discussions |  |
| - Deliverable 1 presentation - Deliverable 2 progress check |  | - Team presented deliverable 1 and got feedback - Team discussed website flow and interaction design to properly structure acceptance criteria using the Given–When–Then format aligned with defined user stories. |  |
| Actions |  |  |  |
| Task |  | Due Date |  |
| Acceptance criteria for user stories |  | Sunday, November 9, 2025 |  |

| Meeting Title | Database Design | Date | Monday, November 3, 2025 |
| --- | --- | --- | --- |
| Attendees | Mentors & Full Team | Absents | - |
| Meeting Agenda |  | Discussions |  |
| - Database design discussion - Deliverable 2 progress check |  | - Team presented the proposed database design, including key entities, relationships, and constraints. - Mentors provided recommendations and feedback for database and deliverable 2 progress |  |
| Actions |  |  |  |
| Task |  | Due Date |  |
| Complete deliverable 2 |  | Sunday, November 9, 2025 |  |
| Update database design and start implementation |  | Wednesday, November 19, 2025 |  |

| Meeting Title | Deliverable 3 Discussion | Date | Wednesday, November 19, 2025 |
| --- | --- | --- | --- |
| Attendees | Mentors & Full Team | Absents | - |
| Meeting Agenda |  | Discussions |  |
| - Sequence diagrams review - Discuss role-based access - Showcase implemented database |  | - Team got approval of implemented database - Team presented sequence diagrams along with a full system use case diagram and received feedback. - Team discussed implementation of role-based access control and agreed on a role-switching approach to support users with multiple roles through separate dashboards. |  |
| Actions |  |  |  |
| Task |  | Due Date |  |
| Deliverable 3 diagrams and documentation |  | Thursday, December 4, 2025 |  |
| Role-based access for professors and admins |  | Thursday, December 4, 2025 |  |
| Multi-role user handling |  | Thursday, December 4, 2025 |  |

| Meeting Title | Deliverable 2 Presentation | Date | Thursday, December 4, 2025 |
| --- | --- | --- | --- |
| Attendees | Mentors & Full Team | Absents | - |
| Meeting Agenda |  | Discussions |  |
| - Present demo of completed work - Discuss deliverable 3 presentation - Present deliverable 2 |  | - Team showed demo of completed features on website and got feedback - Team presented deliverable 2 - Mentors shared expectations for the Deliverable 3 presentation and provided recommendations related to UI/UX, security considerations, and overall system quality. |  |
| Actions |  |  |  |
| Task |  | Due Date |  |
| Deliverable 3 completed presentation |  | Tuesday, December 9, 2025 |  |
| Implement given feedback on demo |  | Tuesday, December 9, 2025 |  |